CS242 Project Proposal
1. Abstract
1.1 Document Purpose:
This document is a final project proposal for CS242 Programming Studio at The	University of Illinois at Urbana-Champaign. It is going to describe the program that I	will create to complete this assignment. I am going to program a 2d side-scrolling game.	I will specify the game design and timeline for coding the game.
1.2 Definition: Mario - a 2d side-scrolling action game with a plumber protagonist armed with a	super sexy mustache that takes hallucinogenic mushrooms to grow himself.
1.3 Background/Motivation: Mario is a favorite game of mine from childhood (also to this day),	motivating me to create this program.
2. Technical Specifications
2.1 Platform: Cross-platform
2.2 Programming Languages: Java
2.3 Coding Standard: https://wiki.engr.illinois.edu/display/cs242sp14/Style+Conventions
2.4 SDK: JDK 1.6
2.5 IDE: Eclipse
2.6 Interface: Eclipse Console/Java GUI Window
2.7 Other Technical Details: None
3. Functional Specifications
3.1 Affordances: This project will provide entertainment to fans of Mario
3.2 Features: This game will feature an experience of playing Mario as
     true to the original game as possible. You can play the original game as reference.
3.3 Scope: While the game should adhere to as many rules as possible given the timeframe,
     it will most likely be rough around the edges in the GUI than a currently released product.
3.4 Prospective Look/Mockup:

Timeline

Week 1: Block/Level library organization.
   Level generation through strings.
   Outline the GUI
   Sprite Sheets
Week 2: Implement basic user interaction (movement)
   Non-static GUI
   Write more tests for simple user actions/manual test plan
Week 3: Simple AI movement for enemies
   Point system implemented/Collectibles
Week 4: Generate more levels
   Add one special move for the player
   Add a hidden area (pipes)

Future Enhancements: Allow for multiple players. Embed the game in a webpage.